Based solely on bugs release status is: Ready to ship / Not ready to ship (Commentary: check, bug-101 severity, if changed from p0 - change status)

| Key | Origin (probable shown by blue, all listed possible) | Stage (probable shown by yellow, all listed possible) | Severity (check what timed SLA for this severity in…) | Severity reasoning | Summary | Details | Next step + evidence collection |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG- 101 | (FE, API, Ops, unclear), | DEV/INT/PROD | P0 = block release; | Better to mark as P0 - and change to P1, or even P2 after easy next step. 1)We don’t provide export PDF in this release, however it can be slipped in feature - ask from Ops or Production team. 2)It may be the problem with vendor migration script 238 - wrong data type in DB, that we catched early. 1)May be overall problem with WebCo functionality to parse PDF that we just found out about. Or not parse, but export - also check that with Production team. | Wrong IRR on PDF for multi- currency account | Steps: portfolio qa-hedge-003, hedged flag ON, export PDF. Expected 5.43 %, got 5.38 %. Raw JSON shows irr:5.42571. | Look for release notes, are they saying something about PDF export |
| BUG- 102 | (FE, API, Ops, unclear), | DEV/INT/PROD | P1 = ship with workaround; | 1)Possible solution is to just increase instances of /pricing API, 2)maybe overall expected if, for example, in this time was heavy load of tests with new functionality | 502 from /pricing/v2/hedged spikes > 30 % | Observed 21-Jul-2025 17:40-18:10 UTC. Logs show upstream reset. | Go to testers/production team with bug in question |
| BUG- 103 | (FE, API, Ops, unclear), | PROD | P2 = sprint backlog. | 1)Already in production. 2)Look for severity of bug for Production team and maybe propose to ship fix within current release, if dates align. 3)If not, at least check which test covers it, ask to add it to flow so we mention it failing in release reports. | Dashboard caches stale data after blue-green switch | After release-223, some users see yesterday’s values until hard refresh. Cloud-flare page-rule suspected. | Go to production team first, maybe notes for WebCo later |